## Slide 1: Topic 1: Personal Photo Album Mining
Vo, Doan Quoc Sy (Steven) – 150201133@svuca.edu

## Slide 3: Obj-1: Locate The Face
Locate the faces in photos – using OpenCV

## Slide 4: Obj2 – Recognize the face
The program should go through these 5 steps before it can recognize a face properly
  Training Data
  Test Data
  PCA
  Training
  Validation
Training Data
Eigenfaces
Trish
Steven
Tracy

## Slide 5: Obj3 – Presenting and Storing Data
The classification result will be stored into a database, which can be implemented by
  File system (txt, dat, etc.)
  Spreadsheet (xlsx, csv, etc.)
  “Real-world” database system (mongo, redis, mysql, etc.)

## Slide 6: Project Repository
Student offers: https://education.github.com/pack/offers

## Slide 7: Progress Report
Week 1 – Completed features
  Using OpenCV to detect face
  Crop face and pre-process faces
  Preparing database for training & testing
  Simple face detection including PCA compression (into eigenfaces), training, validation of model
Week 2 – Completed features
  Generate more training data by tools introduction
  Face Flipping: to produce 2 images of the same person (for better recognition of both sides)
  Ability to click on the square box in OpenCV to choose which face can be extracted (since OpenCV is not always correct)
  Ability to load and store the progress of face extraction & review so we can resume later with newer images
  Implement GridSearchCV, kernel RBF to find best settings in multiple C and Gamma values.
  Add auto-scaling when displaying & processing large images.
  Printing Confusion Matrix in result (using SKLearn)
  Printing Classification Report in result (using SKLearn)
Week 3 – Completed features
  Store and Load trained model using Pickle
TODO
  Applying adaboost, either with SVM or other classifier and compare the result. [experiment]
  Build some UI function to show "Name" directly on the face in TEST photo. [fancy feature]
  Find a way to deal with face angle (when it’s not straight) to improve result further.

## Slide 8: DEMONSTRATION

## Slide 9: Progress Report
Result by week 2
The result improved significantly since implementing GridSearch

## Slide 10: Click to Save

## Slide 11: Facebook Image Crawler
https://github.com/stevenvo/facebook_data_scraping